Meeting Minutes

# Weekly Meeting with team/Supervisor

# Meeting No: Group 8

## Meeting Details

|  |  |
| --- | --- |
| Date: | 16/09/2022 |
| Venue: | Discord Online Server |
| Attendees: | Alexander  Weixi Guan  Ethan  Pak Yin Lai  Rylan |
| Apologies: | N/A |

## Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | Definitions of done |
| 2 | Finalise user stories |
| 3 | Unit testing tests |
| 4 | prioritise updated minimum submittable requirements |
| 5 | Develop pages, login, availability, chatting functionality and patient symptoms |
| 6 | Implement multiple microservices |

## Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 | Further developed login and welcome pages, Converted the backend to individual microservices. Planned databases for symptoms, availability and chat. | Alexander |  |
| 2 | Converted the backend to individual microservices, implemented databases for symptoms and availability and chat. | Weixi Guan |  |
| 3 | Further developed create user page | Pak Yin Lai |  |
| 4 | 3 User stories, started developing doctor availability page | Rylan |  |
| 5 | Further developed patient symptoms page and chatting page | Ethan |  |