***Sprint 2 Planning Notes***

**Last Sprint:**

Achieved completion for sprint 1 backlog items

**Sprint 2 Backlog:**

* Chatting functionality
* Rest API functions

Addressing the deficit for release from sprint 1:

* Create User
* Sign Up
* Login
* Doctor Availability
* Patient Entering Symptoms

**Sprint Goal:**

Complete the backlog to a standard where the definition of done is achieved as well as addressing and finalising the deficit for release backlog items that were not completed in spring 1.

**Team availability:**

Ethan: Available for entire duration of sprint.

Alex: Partially Available for duration of sprint. Will be interstate from 03/09/2022 – 11/09/2022. Still available for meetings.

Marco: Available for entire duration of sprint.

Chrisio: Available for entire duration of sprint.

Rylan: Available for entire duration of sprint.

**Backlog item designation:**

* Create User (Admin View) – Assigned to: Marco
* Sign Up – Assigned to: Alex
* Login – Assigned to: Alex
* Rest API – Assigned to: Chrisio
* Doctor Availability – Assigned to: Rylan
* Patient Entering Symptoms – Assigned to: Ethan
* Chatting functionality – Assigned to: Ethan & Rylan