COSC2299

Milestone 3

Scrum Processes

Group 8

**Scrum Processes:**

**Scrum Master:** Alexander

**How often were meetings conducted?**

Meetings were primarily conducted after consulting the client. This would allow us as a team to keep the information fresh in our minds as to the requirements set by the client and how we can best implement the updated requirements from the client.

|  |  |
| --- | --- |
| Sprint Meetings | Date |
| Sprint 1 | 08-08-2022 |
| Sprint 1 | 11-08-2022 |
| Sprint 1 | 15-08-2022 |
| Sprint 2 | 12-09-2022 |
| Sprint 2 | 15-09-2022 |
| Sprint 2 | 16-09-2022 |
| Sprint 3 | 07-10-2022 |
| Sprint 3 | 12-10-2022 |
|  | |
| **Total** | 8 Meetings |

**Team Velocity:**

|  |  |  |  |
| --- | --- | --- | --- |
| Sprint | Number of stories | Sum of Story Points (effort) | Story Points (effort) Completed |
| 1 | 11 | 62 | 0 |
| 2 | 13 | 74 | 129 |
| 3 | 4 | 24 | 31 |

Velocity Calculation:

Chart, bar chart

Description automatically generated

**Burndown Chart:**

